|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | **Code submission system** | | |
| **STUDENT NAME:** | **Jianlin Yu** | | |
| **STUDENT ID:** | **102895075** | **WEEK #(& dates covered):** | **2** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **group meetings/client meeting** | **1** |
| **Working account features** | **2** |
| **Working on select course and assignment for submission** | **5** |
|  |  |
|  |  |
| **TOTAL WEEKLY TIME SPENT** | **8** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
|  |  |
|  |  |
|  |  |
| **3.ISSUES/PROBLEMS** |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | **Code submission system** | | |
| **STUDENT NAME:** | **Abdul azeez Mohamed ismath** | | |
| **STUDENT ID:** | **102434407** | **WEEK #(& dates covered):** | **2** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Attending group meeting** | **0.5** |
| **Research on automated emailing system** | **2** |
| **Working on code(email sending)** | **2.5** |
| **Organising prototype for modifications** | **1** |
| **TOTAL WEEKLY TIME SPENT** | **6** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Get the code running to send email automatically** | **21/08** |
| **Implement automated email code to prototype** | **27/08** |
|  |  |
| **3.ISSUES/PROBLEMS** |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | **Code Submission System** | | |
| **STUDENT NAME:** | **Inzanur Islam** | | |
| **STUDENT ID:** | **102426051** | **WEEK #(& dates covered):** | **2** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Fix the documents according to supervisor requirements** | **3 hrs** |
| **Group Meeting (2 meetings)** | **1 hr** |
| **Assist with fixing errors in the system** | **3 hrs** |
| **Trial and error of Web Hosting** | **2 hours** |
| **TOTAL WEEKLY TIME SPENT** | **9 hours** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Finalize the first draft of the documents and run by the supervisor** |  |
| **Have a running web page hosted to build the project on** |  |
|  |  |
| **3.ISSUES/PROBLEMS** |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | **Code submission system** | | |
| **STUDENT NAME:** | **Mohamed ifaaz Mohamed murshideen** | | |
| **STUDENT ID:** | **102425443** | **WEEK #(& dates covered):** | **2** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **group meetings** | **1** |
| **Working on the prototype –**   * **Coding to generate questions based on the code** * **Listing questions for the code based on the coding language** * **Bug fixing on the code** | **5** |
| **Research on coding examples to generate a link to send to the student email** | **1** |
| **Going through work from previous semester and making changes to the design of the web application** | **2** |
|  |  |
| **TOTAL WEEKLY TIME SPENT** | **9** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Implementation of the code based questions to the system** | **27/08** |
| **Building a prototype solution for the link sent to the student** | **30/08** |
|  |  |
| **3.ISSUES/PROBLEMS** |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | **Code Submission System** | | |
| **STUDENT NAME:** | **Yumna Bali** | | |
| **STUDENT ID:** | **102435785** | **WEEK #(& dates covered):** | **2** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Group meeting** | **1hr** |
| **Debugging through the last submitted codes** | **4hr** |
| **Trying through different methods to understand the outcome** | **5hr** |
| **TOTAL WEEKLY TIME SPENT** | **10hr** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **3.ISSUES/PROBLEMS** |  |